AlgoHub CRM

Final Development Documentation — v2.0

Prepared for: AlgoHub SMC Pvt Ltd

Status: Approved for build — Foundation through Production

Scope: Laravel 12 / PostgreSQL internal CRM covering Lead → Sales → Proposal → Contract → Client → Project → Invoice → Payment → Support → Retention

This document consolidates the approved technology stack, architecture principles, database design, foundation build sequence, module-by-module scope, versioned release plan (V1/V2/V3), testing strategy, security requirements, and production deployment topology into a single build-ready reference.

# 1. Project Objective

The AlgoHub CRM will be the central internal system for managing the company's sales, clients, projects, communications, payments, support, and business performance.

Lead ↓ Qualification ↓ Opportunity ↓ Proposal ↓ Contract ↓ Client ↓ Project ↓ Invoice ↓ Payment ↓ Support ↓ Retention

# 2. Final Technology Stack

| Layer | Choice |
| --- | --- |
| Backend | Laravel 12 / PHP 8.2+ |
| Database | PostgreSQL 15+ |
| Frontend | Blade + Livewire 3 + Alpine.js + Tailwind CSS |
| Build tooling | Vite + Node.js |
| Authentication | Laravel Breeze + Livewire |
| Authorization | Spatie Laravel Permission + Laravel Policies/Gates |
| Cache / Queues | Redis |
| Realtime | Laravel Reverb |
| Storage | Laravel Filesystem (local dev / S3-compatible in production) |
| PDF generation | DomPDF or Browsershot |
| Deployment | Ubuntu VPS + Nginx + PHP-FPM + Supervisor + Cloudflare |
| Version control | Git + GitHub |

# 3. Architecture Principles

- Modular Laravel application with clear domain boundaries.

- Thin controllers — business logic belongs in Actions/Services.

- Form Requests for validation, Policies for authorization.

- Events/Listeners for side effects, Jobs for asynchronous work.

- Livewire for interactive internal CRM screens — no separate SPA for V1.

- ULIDs for externally referenced business records.

- Integer minor units for money values — never float for financial calculations.

- Soft deletes on appropriate business entities.

- Sensitive operations protected by backend authorization, never only frontend visibility.

- Audit logs for important business and administrative actions.

# 4. Final End-to-End Business Workflow

Lead ↓ Qualification ↓ Requirements ↓ Opportunity ↓ Proposal ↓ Negotiation ↓ Contract ↓ Client ↓ Project ↓ Tasks / Milestones ↓ Delivery ↓ Invoice ↓ Payment ↓ Support / Maintenance ↓ Retention / Repeat Business

# 5. Versioned Release Plan

Scope is delivered in three releases. Each arrow is a ship-and-validate gate — a version is not started until the previous one is live and stable.

## V1 — MVP

Foundation + Authentication + RBAC, plus:

- Leads

- Sales Pipeline

- Companies / Contacts

- Clients

- Proposals

- Contracts

- Projects

- Tasks

- Notifications

- Audit Logs

- Dashboard

## V2

- Invoices

- Payments

- Support

- Advanced Reports

- Documents

- Client Portal

## V3

- WhatsApp

- Email Automation

- Mobile

- AI

- Advanced Automation

## Full Production Success Bar

All CRM capabilities working together — this is the cumulative bar across V1 + V2 + V3, not a V1 requirement. See Section 16 for the full success-criteria checklist, which spans all three releases.

# 6. Development Phases

- Foundation and environment

- ERD finalization

- Database migrations and Eloquent models

- Model relationships and data integrity

- Authentication

- Employees, roles, permissions, and policies

- Admin shell and reusable UI

- Lead Management

- Sales Pipeline

- Activities and Follow-ups

- Companies and Contacts

- Client Management

- Proposals and Quotations

- Contracts

- Project Management

- Tasks and Milestones

- Documents

- Invoices and Payments

- Support Tickets

- Notifications

- Reports and Analytics

- Audit Logs

- Testing

- Production deployment

- Future automation and AI

# 7. Foundation Build Sequence (Steps 2–7)

Complete every step below, in order, before starting Module 1 (Leads). This is the highest-leverage discipline in the whole project: restructuring a schema after real data exists is far more expensive than getting it right once, up front.

## Step 2 — Create the Laravel Foundation

### 2.1 Create the project

composer create-project laravel/laravel algohub-crm cd algohub-crm cp .env.example .env php artisan key:generate git init && git add . && git commit -m "Initial Laravel install"

Create the GitHub repository and push the initial project.

### 2.2 Configure PostgreSQL

DB_CONNECTION=pgsql DB_HOST=127.0.0.1 DB_PORT=5432 DB_DATABASE=algohub_crm DB_USERNAME=postgres DB_PASSWORD=your_password

Configure Redis, mail, application URL, and queue/cache settings in .env, then:

php artisan migrate

Do not create business tables before the ERD review is complete.

## Step 3 — Finalize the ERD

Before writing a single migration, verify against this specification:

- Every table has a primary key.

- Every foreign key targets the correct table.

- Delete behavior is explicitly defined per FK: cascade, restrict, or nullOnDelete.

- Nullable relationships are intentional.

- Unique constraints identified: invoice_number, proposal_number, contract_number, employee_code.

- Enum/status values finalized per table.

- Money fields use bigInteger minor units — never decimal/float.

- Business tables have soft deletes (deleted_at) where appropriate.

- Polymorphic relationships correct for documents, activities, and follow-ups.

- No circular foreign keys — employees.user_id only; do not add users.employee_id.

- Indexes defined on assigned_to, client_id, status, due_date, created_at, and other filter/sort-heavy columns.

- Externally referenced business tables use ULIDs.

### Locked core relationship chain

Company → Lead → Opportunity → Client → Proposal → Contract → Project → Invoice → Payment

## Step 4 — Create Models and Migrations

### 4.1 Generate models (dependency order)

php artisan make:model Employee -mfs php artisan make:model Company -mfs php artisan make:model Contact -mfs php artisan make:model LeadSource -mfs php artisan make:model PipelineStage -mfs php artisan make:model Lead -mfs php artisan make:model Opportunity -mfs php artisan make:model Activity -mfs php artisan make:model FollowUp -mfs php artisan make:model Client -mfs php artisan make:model Proposal -mfs php artisan make:model ProposalItem -mfs php artisan make:model Contract -mfs php artisan make:model Project -mfs php artisan make:model ProjectMember -mfs php artisan make:model Milestone -mfs php artisan make:model Task -mfs php artisan make:model TaskComment -mfs php artisan make:model Invoice -mfs php artisan make:model InvoiceItem -mfs php artisan make:model Payment -mfs php artisan make:model SupportTicket -mfs php artisan make:model TicketMessage -mfs php artisan make:model Document -mfs php artisan make:model AuditLog -mfs php artisan make:model Setting -mfs

### 4.2 Migration run order

| # | Table | # | Table |
| --- | --- | --- | --- |
| 1 | employees | 15 | projects |
| 2 | companies | 16 | project_members |
| 3 | contacts | 17 | milestones |
| 4 | lead_sources | 18 | tasks |
| 5 | pipeline_stages | 19 | task_comments |
| 6 | leads | 20 | invoices |
| 7 | opportunities | 21 | invoice_items |
| 8 | activities | 22 | payments |
| 9 | follow_ups | 23 | support_tickets |
| 10 | clients | 24 | ticket_messages |
| 11 | proposals | 25 | documents |
| 12 | proposal_items | 26 | audit_logs |
| 13 | contracts | 27 | settings |
| 14 | (roles/permissions via Spatie — Step 7) |  |  |

Review all migration files before running the full migration set.

## Step 5 — Eloquent Relationships and ULIDs

// Company contacts() → hasMany(Contact::class) leads() → hasMany(Lead::class) clients() → hasMany(Client::class) // Lead company() → belongsTo(Company::class) source() → belongsTo(LeadSource::class) assignedTo() → belongsTo(Employee::class, 'assigned_to') activities() → morphMany(Activity::class, 'subject') followUps() → morphMany(FollowUp::class, 'subject') // Client company() → belongsTo(Company::class) proposals() → hasMany(Proposal::class) projects() → hasMany(Project::class) invoices() → hasMany(Invoice::class) supportTickets() → hasMany(SupportTicket::class) // Project client() → belongsTo(Client::class) members() → hasMany(ProjectMember::class) milestones() → hasMany(Milestone::class) tasks() → hasMany(Task::class) // Document (polymorphic) documentable() → morphTo()

### ULID setup — Laravel 12 built-in trait

use Illuminate\Database\Eloquent\Concerns\HasUlids; class Lead extends Model { use HasUlids; }

## Step 6 — Authentication

composer require laravel/breeze --dev php artisan breeze:install livewire npm install npm run build php artisan migrate

- Login / logout / password reset work.

- Email verification is configured.

- Profile management and session handling verified.

- Public registration disabled after the first administrator is provisioned.

- Initial administrator created through a controlled seeder/admin process.

## Step 7 — Employees, Roles, Permissions, and Policies

### 7.1 Install Spatie Permission

composer require spatie/laravel-permission php artisan vendor:publish --provider="Spatie\Permission\PermissionServiceProvider" php artisan migrate

use Spatie\Permission\Traits\HasRoles; class User extends Authenticatable { use HasRoles; }

### 7.2 Initial roles

CEO · Managing Director · Sales Manager · Sales Executive · Project Manager · Developer · Designer · Finance · HR · Support

### 7.3 Permission naming — {module}.{action}

leads.view / leads.create / leads.update / leads.delete / leads.assign clients.view / clients.create / clients.update projects.view / projects.create / projects.update invoices.view / invoices.create / invoices.update payments.view / payments.create invoices.view.own / invoices.view.all (scoped variants)

### 7.4 Seeder

php artisan make:seeder RolePermissionSeeder

Seed permissions, create roles, and attach the appropriate permissions to each role.

### 7.5 Super-admin bypass

Gate::before(function ($user) { return $user->hasRole(['CEO', 'Managing Director']) ? true : null; });

### 7.6 Policies — always authorize server-side

public function view(User $user, Lead $lead): bool { return $user->can('leads.view.all') ¦¦ ($user->can('leads.view.own') && $lead->assigned_to === $user->employee_id); } // usage $this->authorize('view', $lead);

Create Policies for every business model. Own/all access must be enforced server-side, never by role-string comparison in Blade.

### 7.7 Admin shell

resources/views/layouts/ app.blade.php navigation.blade.php resources/views/components/ sidebar.blade.php topbar.blade.php page-header.blade.php modal.blade.php button.blade.php table.blade.php badge.blade.php

Primary navigation groups: Dashboard · CRM · Projects · Finance · Support · Reports · Settings.

@can('leads.view') <a href="{{ route('leads.index') }}">Leads</a> @endcan

- Responsive layout

- Permission-aware navigation

- User menu

- Reusable table component

- Reusable form components

- Reusable modal

- Flash messages

- Validation error display

- Global search placeholder

- Notification area

# 8. Foundation Completion Test

Every box below must be checked before Module 1 (Leads) begins.

## Infrastructure

- Laravel running

- PostgreSQL connected

- Redis connected

- Git repository created

- `.env` configured

- Base migrations working

## Database

- ERD finalized

- Migrations created in dependency order

- Foreign keys verified

- No circular references

- Indexes added

- ULIDs implemented

- Soft deletes implemented where required

- Polymorphic relationships implemented

## Authentication

- Login / logout / password reset work

- Email verification configured

- Profile/session handling verified

- Public registration disabled

## Authorization

- Spatie Permission installed

- Roles seeded

- Permissions seeded

- Policies created

- Own/all scoping tested

- Super-admin Gate::before configured

## Admin Shell

- Sidebar

- Topbar

- User menu

- Dashboard shell

- Permission-based navigation

- Responsive layout

- Flash messages

- Validation errors

- Reusable tables/forms/modals

# 9. Module Specifications

Modules are built strictly in this order, only after the Foundation Completion Test is fully checked.

## Module 1 — Lead Management

Lead CRUD → Assignment → Sources → Status → Activities → Follow-ups → Conversion

- Lead creation and editing

- Lead assignment

- Lead source management

- Lead status management

- Lead detail page

- Lead activity timeline

- Follow-up scheduling

- Lead notes and documents

- Lead search/filter/sort

- Lead conversion to opportunity

## Module 2 — Sales Pipeline

New → Qualification → Requirements → Quotation → Proposal → Negotiation → Contract → Won/Lost

- Pipeline stages

- Opportunity management

- Deal value

- Probability

- Expected close date

- Salesperson assignment

- Kanban pipeline

- Sales forecasting

- Won/lost analysis

## Module 3 — Companies and Contacts

- Company profiles

- Multiple contacts per company

- Decision-maker identification

- Contact history

- Company activity timeline

- Company search and filters

## Module 4 — Client Management

- Lead/opportunity conversion to client

- Client profile

- Client contacts

- Projects

- Contracts

- Proposals

- Invoices

- Payments

- Support tickets

- Complete client timeline

## Module 5 — Proposals and Quotations

- Proposal creation

- Proposal items

- Pricing

- Discounts

- Taxes where applicable

- Payment terms

- Validity period

- Draft/Sent/Viewed/Negotiation/Accepted/Rejected/Expired statuses

- Professional AlgoHub PDF

- Proposal acceptance workflow

## Module 6 — Contracts

- Contract creation

- Contract number

- Scope of work

- Contract value

- Start/end dates

- Payment terms

- Signed document

- Contract status

- Contract activation workflow

## Module 7 — Project Management

Not Started → Planning → Development → Testing → Client Review → Revision → Completed → Maintenance

- Project creation from active contract

- Project manager

- Project team

- Budget

- Technology stack

- Start/deadline

- Project status

- Milestones

- Tasks

- Task comments

- Project documents

## Module 8 — Documents

- Use Laravel Filesystem — do not store large binary files directly inside PostgreSQL

- Upload/download authorization

- Document metadata

- Polymorphic attachments

- Lead, client, proposal, contract, project, invoice, and support-ticket documents

## Module 9 — Invoices and Payments

Draft → Sent → Partially Paid → Paid / Overdue / Cancelled

- Invoice creation

- Invoice items

- Issue date

- Due date

- Payment terms

- Paid amount

- Remaining balance

- Overdue detection

- Payment recording

- Transaction reference

- Payment method

- Receipt/history

## Module 10 — Support Tickets

Open → Assigned → In Progress → Waiting for Client → Resolved → Closed

- Ticket creation

- Client/project association

- Priority

- Assignment

- Ticket messages

- Attachments

- Status tracking

- Resolution notes

- Response and resolution timestamps

## Module 11 — Notifications

- New lead assigned

- Follow-up due

- Follow-up overdue

- Proposal accepted/rejected

- Contract activated

- Project/task assigned

- Deadline approaching

- Invoice created

- Payment received

- Payment overdue

- New support ticket

- Start with database and email notifications — add realtime and WhatsApp integrations later

## Module 12 — Dashboards and Reporting

- CEO/Management: total leads, qualified leads, pipeline value, won revenue, active clients, active projects, outstanding payments, monthly revenue, sales performance

- Sales: assigned leads, follow-ups, opportunities, proposals, won/lost deals, conversion rate, expected revenue

- Project Management: active projects, upcoming deadlines, delayed projects, pending tasks, team workload

- Finance: invoices, paid, pending, overdue, revenue, outstanding

## Module 13 — Audit Logs

- Record important administrative and business changes: User, Action, Module, Record, Old Value, New Value, IP Address, Timestamp

- Audit logs are not editable by ordinary users

# 10. Global Search

- Clients

- Companies

- Contacts

- Leads

- Opportunities

- Projects

- Proposals

- Contracts

- Invoices

- Tickets

- Employees

# 11. Business Actions

State-changing workflows are implemented as explicit Action classes rather than scattered controller logic.

ConvertLeadToOpportunity MarkOpportunityWon AcceptProposal ActivateContract CreateProjectFromContract IssueInvoice RecordPayment ConvertLeadToClient

# 12. API Readiness

V1 is Blade/Livewire-first, but Laravel remains API-ready for future mobile apps, client portals, and integrations.

Web CRM → Laravel → PostgreSQL / Redis Mobile App → Laravel API Client Portal → Laravel API External Integ. → Laravel API

# 13. Testing Strategy

- Unit tests for business calculations and Actions

- Feature tests for complete workflows

- Authorization tests

- Validation tests

- Database relationship tests

- Policy tests

- Invoice/payment calculation tests

- Lead conversion tests

- Proposal acceptance tests

- Contract/project creation tests

- Notification tests

- Audit-log tests

# 14. Security Requirements

- HTTPS in production

- CSRF protection

- Password hashing

- Rate limiting

- Server-side authorization

- Policy enforcement

- Secure file access

- Input validation

- XSS protection

- Secure sessions

- Audit logging

- Database backups

- Least-privilege access

- Restricted administrative functions

# 15. Production Deployment

Internet ↓ Cloudflare ↓ Nginx ↓ PHP-FPM ↓ Laravel ├── PostgreSQL ├── Redis └── Reverb / Queue Workers

- Ubuntu VPS

- Nginx

- PHP-FPM

- PostgreSQL

- Redis

- Supervisor

- SSL

- Cloudflare

- Automated backups

- GitHub-based deployment

- Production environment variables

# 16. Success Criteria

This is the cumulative bar across V1 + V2 + V3 — not a V1 requirement. Items covering invoices, payments, support, and reporting depth are reached at V2; full automation-assisted criteria complete at V3.

- Active leads and ownership are visible at a glance.

- Follow-ups due today and overdue are tracked automatically.

- Pipeline value and expected revenue are calculated in real time.

- Won/lost deals and conversion rate are reportable per salesperson.

- Every company can have multiple contacts with decision-maker flags.

- Clients carry a complete relationship timeline in one profile.

- Proposals can be created, priced, and exported as branded PDFs.

- Proposal status changes drive downstream contract creation automatically.

- Contracts capture scope, value, and signed documentation.

- Projects are created directly from activated contracts.

- Project status, team, and technology stack are tracked per project.

- Milestones and tasks are assignable and trackable to completion.

- Delayed projects are identifiable without manual cross-referencing.

- Documents attach correctly to leads, clients, proposals, contracts, projects, invoices, and tickets.

- Invoices and payments can be tracked accurately.

- Outstanding and overdue amounts are visible.

- Support issues can be assigned and resolved.

- Important actions are auditable.

- Access is restricted according to roles and permissions.

- The entire client relationship can be understood from one client profile.

# 17. Final Development Rule

Do not skip foundation work to reach business features faster. The CRM is built sequentially: complete each phase, test it, commit it to Git, and only then move to the next phase.

FOUNDATION ↓ AUTHENTICATION ↓ RBAC / POLICIES ↓ ADMIN SHELL ↓ FOUNDATION TEST ↓ LEADS ↓ SALES ↓ CLIENTS ↓ PROJECTS ↓ FINANCE ↓ SUPPORT ↓ REPORTING ↓ TESTING ↓ PRODUCTION ↓ AUTOMATION / AI

End of Final AlgoHub CRM Development Documentation